QuizMaster – User Stories Document v1.0

1. Document Information

| Item | Value |
| --- | --- |
| Project Name | QuizMaster |
| Document Type | User Stories |
| Methodology | Agile Scrum |
| Version | 1.0 |
| Status | Approved |

2. Epic Overview

The QuizMaster product backlog is organized into the following epics:

| Epic ID | Epic Name |
| --- | --- |
| E1 | User Authentication |
| E2 | Quiz Management |
| E3 | Quiz Attempt & Logging |
| E4 | Scoring & Results |
| E5 | Analytics Dashboard |
| E6 | Leaderboard |
| E7 | Recommendation Engine |
| E8 | Notifications |
| E9 | Administration & Reporting |

3. Sprint Mapping

Sprint 1

Goal

Deliver quiz creation, quiz attempts, attempt logging, and scoring.

Included Epics:

- E1 User Authentication

- E2 Quiz Management

- E3 Quiz Attempt & Logging

- E4 Scoring & Results

Sprint 2

Goal

Deliver analytics, engagement, recommendations, notifications, and testing.

Included Epics:

- E5 Analytics Dashboard

- E6 Leaderboard

- E7 Recommendation Engine

- E8 Notifications

- E9 Administration & Reporting

4. Epic E1 – User Authentication

US-001 Student Registration

As a student,

I want to register using my email address,

So that I can access the QuizMaster platform.

Acceptance Criteria

- Email must be unique.

- Password is mandatory.

- Registration succeeds with valid data.

- User role is assigned as Student.

Priority

High

Sprint

Sprint 1

Story Points

5

US-002 Student Login

As a student,

I want to login using my credentials,

So that I can access quizzes and dashboards.

Acceptance Criteria

- Valid credentials allow login.

- Invalid credentials show error.

- JWT token is generated.

Priority

High

Sprint

Sprint 1

Story Points

5

US-003 Admin Login

As an administrator,

I want to login securely,

So that I can manage quizzes.

Acceptance Criteria

- Admin authentication works.

- Admin-only features are protected.

Priority

High

Sprint

Sprint 1

Story Points

3

5. Epic E2 – Quiz Management

US-004 Create Quiz

As an administrator,

I want to create a quiz,

So that students can attempt it.

Acceptance Criteria

- Quiz title is mandatory.

- Category is mandatory.

- Difficulty level is mandatory.

- Timer is configurable.

Priority

High

Sprint

Sprint 1

Story Points

8

US-005 Upload Questions

As an administrator,

I want to upload quiz questions through CSV/Excel,

So that quizzes can be created efficiently.

Acceptance Criteria

- Supported file formats validated.

- Invalid rows reported.

- Questions imported successfully.

Priority

High

Sprint

Sprint 1

Story Points

8

US-006 Manage Quiz Status

As an administrator,

I want to manage quiz lifecycle states,

So that only approved quizzes are visible.

Acceptance Criteria

Supported statuses:

- Draft

- Published

- Archived

Priority

Medium

Sprint

Sprint 1

Story Points

5

US-007 Edit Quiz

As an administrator,

I want to edit existing quizzes,

So that content remains accurate.

Acceptance Criteria

- Quiz details can be updated.

- Changes are saved successfully.

Priority

Medium

Sprint

Sprint 1

Story Points

5

6. Epic E3 – Quiz Attempt & Logging

US-008 View Available Quizzes

As a student,

I want to view all published quizzes,

So that I can select one to attempt.

Acceptance Criteria

- Only published quizzes are shown.

- Category information is displayed.

Priority

High

Sprint

Sprint 1

Story Points

3

US-009 Start Quiz

As a student,

I want to start a quiz,

So that I can answer questions.

Acceptance Criteria

- Quiz opens successfully.

- Timer starts automatically.

Priority

High

Sprint

Sprint 1

Story Points

5

US-010 Submit Quiz

As a student,

I want to submit my quiz,

So that I can receive my score.

Acceptance Criteria

- Answers are saved.

- Submission timestamp recorded.

Priority

High

Sprint

Sprint 1

Story Points

5

US-011 Attempt Logging

As a system,

I want to store all quiz attempts,

So that performance history can be maintained.

Acceptance Criteria

- Attempt records created.

- Selected answers stored.

- Unlimited attempts supported.

Priority

High

Sprint

Sprint 1

Story Points

8

7. Epic E4 – Scoring & Results

US-012 Auto Scoring

As a student,

I want my quiz to be evaluated automatically,

So that I receive instant feedback.

Acceptance Criteria

- Correct answer = 1 point.

- Incorrect answer = 0 points.

- Percentage calculated correctly.

Priority

High

Sprint

Sprint 1

Story Points

8

US-013 View Results

As a student,

I want to see my quiz results,

So that I understand my performance.

Acceptance Criteria

Display:

- Final score

- Correct answers

- Incorrect answers

- Percentage

Priority

High

Sprint

Sprint 1

Story Points

5

8. Epic E5 – Analytics Dashboard

US-014 View Personal Analytics

As a student,

I want to view my learning analytics,

So that I can track my progress.

Acceptance Criteria

Display:

- Total quizzes attempted

- Average score

- Best score

- Category-wise performance

- Score trend

Priority

High

Sprint

Sprint 2

Story Points

13

US-015 View Platform Analytics

As an administrator,

I want platform-level analytics,

So that I can monitor usage and engagement.

Acceptance Criteria

Display:

- Total users

- Total quizzes

- Total attempts

- Average score

- Most attempted quiz

Priority

Medium

Sprint

Sprint 2

Story Points

8

9. Epic E6 – Leaderboard

US-016 View Global Leaderboard

As a student,

I want to view rankings,

So that I can compare my performance.

Acceptance Criteria

Display:

- Rank

- Student name

- Total points

Ranking Basis:

- Total accumulated points

Priority

Medium

Sprint

Sprint 2

Story Points

8

10. Epic E7 – Recommendation Engine

US-017 Receive Quiz Recommendations

As a student,

I want quiz recommendations,

So that I can improve weak areas.

Acceptance Criteria

Recommendations generated using:

- Weak categories

- Unattempted quizzes

- Low scores

Priority

Medium

Sprint

Sprint 2

Story Points

13

11. Epic E8 – Notifications

US-018 New Quiz Notification

As a student,

I want to be notified when new quizzes are published,

So that I can participate.

Acceptance Criteria

- In-app notification generated.

- Email notification generated.

Priority

Medium

Sprint

Sprint 2

Story Points

5

US-019 Quiz Update Notification

As a student,

I want to be informed when quizzes are updated,

So that I have the latest information.

Acceptance Criteria

- Notification generated.

- Notification visible in UI.

Priority

Medium

Sprint

Sprint 2

Story Points

5

US-020 Attempt Completion Notification

As a student,

I want confirmation after quiz submission,

So that I know my attempt was recorded.

Acceptance Criteria

- Success notification displayed.

- Email confirmation sent.

Priority

Medium

Sprint

Sprint 2

Story Points

5

12. Epic E9 – Administration & Reporting

US-021 Manage Categories

As an administrator,

I want to manage quiz categories,

So that quizzes remain organized.

Acceptance Criteria

- Create category

- Edit category

- Deactivate category

Priority

Medium

Sprint

Sprint 2

Story Points

5

US-022 View Quiz Performance Reports

As an administrator,

I want quiz-level performance reports,

So that I can understand learner engagement.

Acceptance Criteria

Display:

- Attempt count

- Average score

- Completion trends

Priority

Medium

Sprint

Sprint 2

Story Points

8

13. Story Point Summary

| Sprint | Total Story Points |
| --- | --- |
| Sprint 1 | 60 |
| Sprint 2 | 70 |

Total Product Backlog:

130 Story Points

14. Definition of Done

A user story is considered complete when:

- Development completed

- Code reviewed

- Unit tests passed

- API tests passed

- Acceptance criteria satisfied

- Deployed to test environment

- Product Owner review completed

15. Traceability Matrix

| PRD Requirement | User Story |
| --- | --- |
| FR-1 Registration | US-001 |
| FR-2 Authentication | US-002, US-003 |
| FR-3 Quiz Creation | US-004, US-005 |
| FR-4 Quiz Management | US-006, US-007 |
| FR-5 Attempt Workflow | US-008, US-009, US-010 |
| FR-6 Attempt Logging | US-011 |
| FR-7 Scoring | US-012 |
| FR-8 Results | US-013 |
| FR-9 Analytics | US-014, US-015 |
| FR-10 Leaderboard | US-016 |
| FR-11 Recommendations | US-017 |
| FR-12 Notifications | US-018, US-019, US-020 |
| FR-13 Admin Analytics | US-015, US-022 |